Tabitha Harr

WGU D424

A.  Describe the business problem or opportunity, including the challenge customers encounter, and how the proposed software product will fulfill customer needs:

Modern travelers, including individuals and groups, face a significant organizational challenge. Planning a vacation typically involves juggling information across numerous disconnected platforms: confirmation emails, notes in a phone app, entries in a digital calendar, and message threads with travel companions. This fragmented approach creates a poor user experience characterized by last-minute stress, the risk of missing bookings or double-booking times, and difficulty synchronizing plans with others.

The proposed "Personal Vacation and Excursion Planner" Android application directly addresses this problem by consolidating the entire travel planning workflow into a single, intuitive mobile platform. It fulfills the core customer need for a centralized source of truth for their itinerary. Customers will benefit from the ability to create structured vacation plans, break them down into detailed excursions, receive proactive reminders to prevent missed activities, and easily share finalized plans, thereby reducing planning anxiety and improving coordination.

B.  Describe the software development life cycle methodology you will use to guide and support software development activities:

To guide development, I will employ an Agile-inspired, hybrid SDLC methodology. This approach combines the iterative, flexible nature of Agile—where development is broken into focused sprints—with the clear, phase-gated structure of a predictive model. This hybrid is ideal for a solo developer as it allows for adaptation while ensuring disciplined progress toward key milestones.

1. Describe the deliverables associated with each phase of the applied software development life cycle methodology:

- Phase 1: Requirements & Planning

  - Deliverables: Software Requirements Specification (SRS) document, Entity-Relationship Diagram (ERD) for the SQLite database, and detailed UI/UX wireframes.

- Phase 2: Core Vacation Module Development (Sprint 1)

  - Deliverables: Functional Android application skeleton with a fully implemented Vacation entity, including all Create, Read, Update, and Delete (CRUD) operations and corresponding user interfaces.

- Phase 3: Excursion Module Development (Sprint 2)

  - Deliverables: Fully implemented Excursion entity with nested CRUD functionality, successfully linked to parent Vacation records within the database and UI.

- Phase 4: Systems Integration (Sprint 3)

  - Deliverables: Integrated notification system using Alarm Manager and a functional Intent-based vacation sharing feature.

- Phase 5: Testing, Deployment & Documentation

  - Deliverables: Tested and signed APK file, complete source code repository, user acceptance test report, system documentation, user guide, and demonstration video.

2. Describe the development plan for your software product, including the anticipated outcomes from development:

The development will follow the phased plan outlined above. The primary anticipated outcome is a polished, portfolio-ready Android application that demonstrates the stated business problem. Specific technical outcomes include a stable SQLite database with a one-to-many relationship, a user-friendly interface built with standard Android components, and successful integration of OS-level services for notifications and sharing.

3. Develop a projected timeline, including milestones, start and end dates, duration for each milestone, dependencies, and resources assigned to each activity:

The project will be executed over a 4-week timeline, structured into five sequential phases with clearly defined milestones. The project is scheduled to commence on December 7, 2024, following the approval granted in Task 1. Phase 1 (Planning & Design), spanning five days, is the foundational milestone and is dependent solely on project approval. Its completion unlocks Phase 2 (Vacation Module Development), a one-week sprint to build the core Vacation CRUD functionality. The successful implementation of the vacation module is a strict dependency for Phase 3 (Excursion Module Development), another one-week sprint focused on the nested Excursion features.

Upon establishing a stable data layer, Phase 4 (Systems Integration) will dedicate five days to integrating the AlarmManager notification system and the Intent-based sharing feature. The final milestone, Phase 5 (Testing & Documentation), is allotted five days for comprehensive verification, user acceptance testing, and the creation of all final deliverables. The conclusion of this phase signifies project completion, with final submission targeted for January 1, 2026. The student is the sole resource assigned to all phases, with each subsequent phase dependent on the deliverables of the prior one, ensuring a logical and managed progression toward the final software product.

C.  Justify the programming environments included in the development of the software product, including the following: any related costs, the human resources that are necessary to execute each task:

Development will utilize a professional, cost-free toolchain standard for modern Android development. The core programming environment is Android Studio with Java, which serves as the official integrated development environment (IDE) and primary programming language for the Android platform. This combination provides all necessary tools—including a code editor, device emulator, debugger, and profiler—required to build the application's user interface and business logic. For local data storage, the SQLite relational database engine will be used. As a lightweight, file-based database system embedded directly within the Android operating system, it is ideally suited for storing the application's structured vacation and excursion data on the device without requiring a network connection. Finally, Git with GitHub will be employed for version control and source code management. This system provides essential backup, detailed change history, and a public platform to host the project code. All tools are freely available, incurring no direct financial cost. I, as the student, will be the sole human resource performing all necessary roles—application developer, database architect, and version control manager—to execute tasks within these environments.

D.  Explain how the proposed software product will be tested by doing the following:1. Justify the methods for validating and verifying that the developed software product will meet customer needs. 2. Explain how your test results will be analyzed.

The software will be verified and validated through a multi-layered testing approach. Verification, ensuring the product is built correctly, will involve unit testing of individual methods—particularly database operations—using JUnit, alongside integration testing to confirm components like the vacation and excursion modules interact properly. Static code analysis via Android Studio's Lint tool will further verify code quality. Validation, ensuring the right product is built, will be achieved through user acceptance testing (UAT) based on the original project goals and informal usability testing to confirm the interface is intuitive and meets end-user needs.

Test results will be analyzed using strict pass/fail criteria aligned with predefined expected outcomes. Any test failure will be logged into a defect, investigated using the debugging tools in Android Studio to identify the root cause, and then corrected. The testing cycle for the affected feature will be repeated. Testing will be deemed complete only when all critical test cases for core CRUD operations, notifications, and data sharing pass successfully, confirming the software is stable and fully meets the specified requirements.